October 2, 2015

Brian Lauder

Business Process Excellence Manager

Shell Albian Sands

Brian,

As discussed on Wednesday, C CUBED Data Integrators would be pleased to provide myself, Bill Towsley, as a SAP Master Data and EAM Data SME to review the SAP Master Data at Shell Albian Sands.

At a high level, this would entail:

- Reviewing the existing data and any documented or un-documented “rules” that are in use for the creation and maintenance of said data.

- Identifying issues with respect to quality, consistency, completeness, duplication and (in some cases where practical) accuracy.

- Developing a report of the findings.

- Recommending a strategy for remediation and governance including qualitative (and if possible quantitative) business benefits.

- Preparing an executive presentation for the report and recommendations.

- As required, presenting the findings and recommendations.

The scope of the review would include:

- Material Masters

- Service Masters

- Task Lists

- Equipment Masters

- Functional Location Masters

And to some degree

- Bills of Materials

- Measurement Points

We believe that this can be completed in approximately 4 weeks, assuming:

- Scope remains limited to the above data objects

- Access to SAP or SAP Data Extracts is readily available

- Access to Shell Albian resources as required to understand process and practice is readily available

- Resources (Shell and/or C CUBED) are not drawn into more pressing business priorities

- Not all work needs to be done on the Albian Sands site

We would propose a weekly rate of $6,000 which would provide up to 42 billable hours per week. Delivery management by the Managing Partners, as required is included.

Accompanying this proposal is the complete resume and a summarized biography for Bill Towsley.

We look forward to hearing from you and working with you on this project.